## (Kayra – Frontend 4)

From the roles brief:

- Admin dashboards/pages (manage products/orders/users depending on roles)

- Reusable components + navigation + consistent styling

- Integration testing/polish (UI works with real backend responses + error handling)

- One rotating “technical” item: Docker/run instructions OR test-case mapping

## Pages/features should be delivered (mapped to test cases)

### A) Role-based dashboards (critical for security demo)

Goal: Different UI + route access depending on role (Customer / Producer / Admin).

- Enforce route guards + show 401/403 states (ties directly to TC-022).

Deliverables:

- /dashboard router that redirects based on role

- Protected routes (producer-only, admin-only) + “Access denied” UI

### B) Producer “back office” UI (highest value for demos)

Product management

- List products, create/edit product, set stock + availability + seasonal indicators + allergens (TC-003, TC-011, TC-016, TC-015).

Order management

- Incoming orders list + detail + status update workflow (Pending → Confirmed → Ready → Delivered) (TC-009, TC-010).

Payments view (summary page)

- Producer weekly settlement page (TC-012).

### C) Admin UI (only if your backend supports it in time)

- Commission report page (TC-025).

- Basic user list (optional) and audit-style views (nice-to-have)

### D) Integration polish (this is where you add marks)

- Loading/empty states, consistent error states, form validation messages

- Handle backend validation responses (400), auth failures (401), forbidden (403), not found (404)

- “Real backend response” checks: grouping by producer, status updates reflected immediately, etc. (multi-vendor logic appears in TC-008/009 but you mainly surface it).

## Sprint-by-sprint implementation plan (what you build when)

### Sprint 1 (Core architecture + auth integration + skeleton dashboards)

Objective: Have a working FE structure that proves role separation and basic CRUD pages exist (even if some are stubbed).

- Front-end foundation

- App layout: top nav + sidebar for dashboard roles

- Shared UI components: Button/Input/Modal/Toast/Table/Badge/StatusPill

- Routing + route guards (role-based)

- Auth integration

- Login flow integrated with backend

- Store token/session (whatever your team chooses) + attach to API calls

- 401/403 page handling (mandatory security story for demo: TC-022)

- Dashboard shells

- Producer dashboard landing page with quick links: Products / Orders / Payments

- Admin dashboard shell (even if empty)

Sprint 1 proof (what you show)

- Quick demo: login as producer → access producer dashboard; login as customer → cannot access producer routes (403).

### Sprint 2 (Build the real Producer back-office flows)

Objective: Producer can manage products and orders end-to-end from the UI.

- Products management UI (Producer)

- Products list table (name, price, category, availability, stock)

- Add/Edit product form:

  - Required fields validation (name, category, price, unit, availability, stock, allergens)

  - Seasonal dates UI (June–Aug style) if backend supports it (TC-016)

- Inventory updates (TC-011)

- Orders management UI (Producer)

- Orders list sorted by delivery date (TC-009)

- Order detail page (items, customer delivery info, status history)

- Status update component enforcing allowed transitions (TC-010)

- Integration checklist v1

- Run through: create product → appears in marketplace (you can just verify via API/UI)

- Place order (Nazli’s checkout) → appears in producer orders page

- Update status → customer sees change in order view

Sprint 2 proof

- A clean producer demo: product CRUD + order list/detail + status updates.

### Sprint 3 (Finish admin features + payment/commission pages + full test-case demo polish)

Objective: “Pass test cases” demonstration polish + external-service/payment views if present.

- Payments & commission UIs

- Producer weekly settlement view (TC-012): week selector, totals, downloadable link if backend provides (CSV/PDF).

- Admin commission report (TC-025): date range, totals, per-order breakdown.

- Hardening & UX

- Consistent error handling everywhere

- Empty states (no products/orders yet)

- Out-of-season / unavailable product labels

- Accessibility basics: labels, focus states, readable tables

- Integration checklist v2 (final)

- Use the real backend and walk through the exact test cases you’ll demo.

Sprint 3 proof

- Smooth “demo script” for producer/admin flows + screenshots (helps in sprint review).

## The “technical item” you should own (pick one and do it well)

### Option 1: Test-case mapping (best for Sprint 3 marks)

Create a simple matrix:

- Test Case ID → Backend endpoint(s) → Frontend page(s) → Demo steps → Status (Pass/Partial)

This directly supports “show how the system passed the provided test cases.”

### Option 2: Docker/run instructions (best for “runs on any machine”)

Own the repo README section for frontend:

- How to run with Docker Compose

- Environment variables needed

- Common issues & fixes

This aligns with containerisation expectations.

## Dependencies you must push the team to provide (so you don’t get blocked)

Per roles doc: backend owns the API contract and frontend consumes it.

Ask for (and pin in your team doc) a shared “API Contract” with:

- Auth: login, current user endpoint (whoami), refresh/logout

- Producer products: list/create/update

- Orders: producer incoming orders list/detail + status update

- Payments: producer settlement summary

- Admin: commission report endpoints (if implemented)

- Standard error format (validation errors, auth errors)

## What to put in your contribution evidence (so your % is defensible)

- PRs/commits for: routing/guards, dashboard layout, producer products/orders pages, reusable UI components

- Screenshots/gifs of producer flows

- Integration checklist doc + test-case mapping doc OR README Docker section

Kayra — Frontend: Admin/Staff UI + Integration Polish (React)  ￼

Owns: producer/admin dashboards (manage products/orders/users), reusable components + navigation, integration polish, plus one technical item (Docker/README or test-case mapping).

Sprint 1 (Dashboard skeleton + shared UI)

•	Role-based dashboard layout (sidebar + routes)

•	Producer dashboard pages scaffolding: Products, Orders

•	Reusable UI components (tables, modals, status badges)

Sprint 2 (Producer back-office features)

•	Producer product management UI (create/edit/stock) supports producer flows (ties to product create + inventory cases)

•	Producer incoming orders UI:

•	list + details, sorted by delivery date (TC-009)  ￼

•	status update UI (TC-010)  ￼

Sprint 3 (Admin finance + “runs on any machine”)

•	Admin commission report UI (TC-025)  ￼

•	Integration polish: real backend responses, edge cases

•	Technical item (choose 1):

•	Test-case mapping matrix (best for demo marks), OR

•	Docker/README run instructions

Key test cases owned/support: TC-009/010/025 + integration quality for everything.