Final Sprint Plan — All Members

Balanced Backend + Frontend + High-Band Evidence for All 4 Members

★ NEW  = added task to reach highest band

Contribution Overview

|  | Nazlı 🟣 | Kayra 🔵 | Matthew 🟢 | Ada 🟠 |
| --- | --- | --- | --- | --- |
| Sprint 1 BE | — | — | DB schema, products API | Auth, JWT, roles |
| Sprint 1 FE | Login, browse, cart | Role routing, dashboard | — | — |
| Sprint 2 BE | POST /checkout + error contract | Producer orders/status | Orders schema, stock PATCH | Security rules, error format |
| Sprint 2 FE | Checkout UI + edge cases | Producer orders/status UI + transitions | Producer stock UI | Auth UX, token expiry |
| Sprint 3 BE | Multi-producer support endpoints | GET /admin/commission + evidence pack | Multi-producer order structure | Multi-producer logic + security |
| Sprint 3 FE | Multi-producer UI + payload proof | Admin report premium + demo script + README | Admin report enhancements | Order history UI + session UX |

Load rebalancing: Edge-case evidence tasks + payload correctness proof + error contract previously assigned to Nazlı have been moved to Kayra. Each member presents their own section during the demo.

# SPRINT 1 — CORE SYSTEM RUNS END-TO-END

Sprint 1 is unchanged — already completed. The BE/FE split was intentional for this sprint and accepted by the team.

Matthew — Core Data & Product API — Backend

Backend

- DB schema + migrations: users, products, categories, producer profile fields

- Seed data (10+ products, multiple categories & producers)

- GET /products?category= and GET /products/:id

- Standard response shape (consistent fields)

✅  Deliverable: Frontend can fetch products and filter by category (TC-004 ready)

Ada — Auth & Security Foundation — Backend

Backend

- POST /auth/register (customer/producer role)

- POST /auth/login

- JWT issue + verification middleware

- Role middleware (customer/producer/admin)

- GET /me

- Standard error format: 400 / 401 / 403

✅  Deliverable: Frontend can login and know user role reliably. TC-022 foundation ready.

Nazlı — Customer Basics — Frontend

Frontend

- Login/Register UI (connected to backend)

- Category browsing page (TC-004)

- Product list page

- Product detail page

- Basic add-to-cart (local state ok)

✅  Deliverable: Customer can browse products and add to cart.

Kayra — Producer UI Skeleton — Frontend

Frontend

- Role-based routing (RequireRole)

- Forbidden page

- Producer dashboard layout

- Producer products page scaffold (read-only ok)

✅  Deliverable: Producer sees dashboard on login. Customer cannot access producer dashboard.

# SPRINT 2 — BUSINESS FUNCTIONALITY

From Sprint 2 onwards: everyone has defined BE + FE deliverables each sprint. ★ marks tasks added to reach the highest grade band.

Nazlı — Customer Checkout — Frontend + Backend

Frontend

- Search sayfası (TC-005)

- Full cart functionality (TC-006)

- Single-producer checkout UI: delivery date picker, 48h validation message, commission display

- Order confirmation page (TC-007)

- ★ NEW  Double-submit guard: 'Place Order' button disabled during loading state

- ★ NEW  Out-of-stock FE: display backend error clearly to the user

Backend

- POST /checkout (single producer)

- Payload validation + clean error messages

- Stock validation (out-of-stock handling)

- ★ NEW  Standard error shape finalised: { code, message, details } — Nazlı owns this format across checkout endpoints

- ★ NEW  48h rule BE validation — Nazlı's PR

✅  Deliverable: Customer can complete the search → cart → checkout flow (TC-005/006/007)

📸  Evidence: TC-007: 1 success + 2 failure scenario screenshots/gif (48h fail + out-of-stock fail)

Kayra — Producer Dashboard — Frontend + Backend

Frontend

- Producer orders list (sorted by delivery date) (TC-009)

- Order detail page

- Status update UI (TC-010)

- ★ NEW  Dropdown shows only allowed transitions — no invalid options shown

- Basic products create/edit UI (MVP)

Backend

- GET /producer/orders (sorted)

- GET /producer/orders/:id

- PATCH /producer/orders/:id/status (enforce valid transitions)

- ★ NEW  Invalid transition → returns 400 (backend lock)

✅  Deliverable: Producer can view incoming orders and update status (TC-009/010)

📸  Evidence: TC-010: success screenshot + invalid transition attempt screenshot

Matthew — Orders & Stock — Backend + Frontend

Backend

- Order schema: orders, order_items, producer reference

- PATCH /producer/products/:id stock update (DB + validation)

- Migrations + seed updates as needed

Frontend

- Producer products page fully working: fetch from backend, edit stock + save

- Loading / empty / error states

✅  Deliverable: Producer can manage stock in the UI and changes persist in the backend.

Ada — Auth & Security — Backend + Frontend

Backend

- Users can only access their own resources (orders/products)

- Correct 401 vs 403 behaviour

- GET /me reliability

- Standard error format (validation/auth/forbidden)

Frontend

- Token expiry handling

- Global error handling: 401/403/400

- Forbidden page + role-based redirect improvements

✅  Deliverable: Role protection and auth experience are robust (TC-022 foundation strengthened).

# SPRINT 3 — ADVANCED FEATURES + POLISH

Load rebalancing: Payload correctness proof + error contract evidence moved to Kayra. Ada takes order history UI. Each member presents their own section in the demo.

Nazlı — Multi-Producer Checkout — Frontend + Backend

Frontend

- Multi-producer checkout UI (TC-008)

- Delivery date selection per producer

- ★ NEW  Per-producer error message: clearly show which producer failed

- Commission display per producer

Backend

- Support endpoints for multi-producer checkout flow

- Stable response format — aligned with FE requirements

✅  Deliverable: Customer completes multi-producer checkout end-to-end (TC-008)

📸  Evidence: TC-008 pass video + 1 planned fail case (per-producer error message visible)

Kayra — Admin Report + Evidence Pack + Demo — Frontend + Backend

Frontend

- Admin commission report UI (TC-025)

- Date range filter + results table

- ★ NEW  Date range validation: prevent from > to

- ★ NEW  Totals summary: show total commission

- ★ NEW  Export CSV button (optional but high impact)

- Clean loading / empty / error states

- ★ NEW  Final demo script (each member presents their own section — Kayra coordinates)

- ★ NEW  'Before demo' checklist: migrations, seed, login roles, main flows → added to README

Backend

- GET /admin/commission?from=&to=

- Date range validation + clean response format

Evidence Pack — Kayra owns

- ★ NEW  Table with PR link + screenshot + short description for every critical TC (TC-007/008/009/010/021/022/025)

- ★ NEW  evidence/ folder: files like TC-025.png, TC-022.gif

- ★ NEW  Payload correctness proof: network screenshot showing correct payload sent during multi-producer checkout

- ★ NEW  Error contract mini-doc: { code, message, details } format + PR link

✅  Deliverable: Admin reporting works, evidence pack and README ready, system is demo-ready.

📸  Evidence: TC-025 demo 'wow moment' + evidence folder opened in front of marker

Matthew — Multi-Producer Structure + Admin UI — Backend + Frontend

Backend

- Final multi-producer order design (split/group structure)

- Response format cleanly aligned with frontend

Frontend

- Admin report UI: pagination + totals + export button

- Formatting improvements and empty/error states

- Matthew owns admin UI quality for demo

✅  Deliverable: Multi-producer structure is stable, admin UI is complete and demo-ready.

Ada — Multi-Producer Logic + Order History UI — Backend + Frontend

Backend

- Multi-producer checkout logic: grouped payload, 48h per producer, commission per producer

- Final security hardening (TC-022): access controls, 401 vs 403, token expiry

Frontend

- Customer order history UI (TC-021)

- Session expiry banner/message

- Correct redirects for 401/403 + permission edge-case UX cleanup

✅  Deliverable: TC-021 and TC-022 pass reliably, edge cases behave correctly.

Demo Plan — Each Member Presents Their Own Section

| Member | Demonstrates | Test Cases | Evidence |
| --- | --- | --- | --- |
| Nazlı | Search → Cart → Single checkout → Multi checkout (including failure case) | TC-005, TC-006, TC-007, TC-008 | Screenshots + video |
| Kayra | Producer orders/status → Admin report → Evidence pack closing | TC-009, TC-010, TC-025 | Evidence folder + table |
| Matthew | Producer stock management → Admin UI (pagination, export) | Stock management + Admin report UI | PR + live demo |
| Ada | Order history → Auth edge cases (token expiry, 401/403 redirect) | TC-021, TC-022 | Live edge case demo |

Tip: Each person should link their PRs to the relevant test cases. This makes it easy for the marker to see exactly who built what on GitHub.